## Slide 1
90-DAY PLAN · WEEKS 1-3 REVIEW
Online Shop Microservices
Basic concepts, the shape of the repository, and how three services
in three different stacks were initialised
Py
User Service
FastAPI · Python 3
24 tests · port 8000
Jv
Product Service
Spring Boot 3 · Java 21
21 tests · port 8081
C#
Order Service
.NET 8 · C#
70 tests · port 8082
3 services · 3 PostgreSQL databases · 115 tests passing · Docker Compose stack · branch week3
Notes: Three weeks of a 90-day plan. Week 1: concepts and conventions. Week 2: the first two services. Week 3: the Order Service, cross-service calls and resilience.

## Slide 2
THE TARGET ARCHITECTURE
What the platform looks like end to end
Solid = built in weeks 1-3. Dashed = scheduled for weeks 4-12.
Angular frontend (week 12)
API Gateway (week 5)
User
FastAPI
user_db
Product
Spring Boot
product_db
Order
.NET 8
order_db
Payment
week 4
Notification
week 4
The rule everything rests on
Every service owns its own database. No service reads another service’s tables — a shared database turns independent services back into a distributed monolith.
The price you agree to pay
There are no joins across services. The Order Service holds a product_id and must ask the Product Service for the rest — over a network, which can fail.
Notes: Kafka, the gateway, auth and observability are all later weeks. Weeks 1-3 built the three solid boxes and their three databases.

## Slide 3
PROGRESS
Three weeks in: what exists, what does not
3
services, three
different stacks
3
databases, one
per service
115
tests passing
across the three
Component status
User Service
FastAPI
Product Service
Spring Boot
Order Service
.NET 8
Payment + Notification
week 4
Kafka message broker
week 4
API Gateway
week 5
Auth Service
week 6
Saga + outbox
week 7
Kubernetes + observability
weeks 9-10
Why three different languages on purpose
If every service were Spring Boot, the design would lean on Spring’s conventions and an architectural pattern would be impossible to tell from a framework habit.
Still open after three weeks
No authentication anywhere · compensation is best-effort · no events published yet · stock reservations are immediate decrements · Compose written but not yet run
Notes: 115 tests = 24 user + 21 product + 70 order.

## Slide 4
1
WEEK 1 · DAYS 1-7
Foundations: what a microservice actually is
Monolith vs. microservices — what the split buys and what it costs
Finding service boundaries: one service = one business capability
Database per service, and the consequences of having no joins
The conventions fixed once, so nine future services stay consistent

## Slide 5
CONCEPT 1
Monolith vs. microservices
Neither is “better”. They fail differently, and you choose which failure you can live with.
1
Monolith
One deployable unit, one database, one language
In-process calls — fast, transactional, never “half done”
One ACID transaction covers the whole checkout
Simple to run: one process, one log, one dashboard
But: one build, one release train, one shared schema
One memory leak takes the entire product down
Scaling means scaling everything, even the idle parts
2
Microservices
Many deployables, one database each, any language
Network calls — slow, and they fail in ways calls do not
No distributed transaction: you need sagas and compensation
Deploy and scale one capability without touching the rest
A failing Product Service must not take orders down with it
But: you now own service discovery, retries, tracing, contracts
The complexity does not disappear — it moves into operations
What this project is really practising is the second column’s costs — everything else here is just HTTP and SQL.
Notes: The honest summary: microservices trade code complexity for operational complexity.

## Slide 6
CONCEPT 2
Where the seams go
A service boundary is a business capability, not a technical layer. “Controller service” and “database service” are not services.
Py
User Service
OWNS
Accounts, profiles,
credentials
DOES NOT KNOW
Pricing. Orders.
Anything a user bought.
Jv
Product Service
OWNS
Catalogue, prices,
stock levels
DOES NOT KNOW
Who bought it. Whether
the buyer exists.
C#
Order Service
OWNS
Orders, order lines,
the order lifecycle
DOES NOT KNOW
What a product costs
today. User details.
The test for a good boundary
Can this service be deployed on a Tuesday afternoon without coordinating with any other team? If a change to the catalogue forces a change to orders every single time, the seam is in the wrong place — the two belong together.
Notes: Bounded context from DDD. Each service has its own model of the world; the words mean slightly different things on either side of the boundary.

## Slide 7
CONCEPT 3
Database per service — and life without joins
User Service
user-db :5432
Product Service
product-db :5433
Order Service
order-db :5434
no cross-database reads
Three containers,
not three schemas
Separate Postgres instances, each with its own credentials.
Why not one shared database?
Because the day two services share a table, a migration in one breaks the other at runtime and neither can be released alone. Still separate processes — no longer separate systems.
So how does an order get a price?
It asks: GET /api/v1/products/{id}, then copies the price onto the order line. That call is what week 3 is about — timeouts, retries and circuit breakers all exist because of this slide.
The interview question this answers
“Why may the Order Service know a product_id but not read the products table?” Because the id is part of the Product Service’s published contract and the table is not. A contract can be kept stable on purpose; a table has to stay free to change.
Notes: Three separate Postgres containers in Compose, not three schemas in one instance.

## Slide 8
CONCEPT 4
Eight conventions, decided once
Fixed in the root README in week 1 so that service number nine still looks like service number one.
/v1
Versioned paths
Every resource route lives under /api/v1, so a breaking change can ship beside the old one.
{ }
One error shape
{ "error": "machine_code", "message": "human text" } everywhere — the gateway and the UI handle failures once.
409
Status codes carry meaning
400/422 bad request · 404 unknown resource · 409 state conflict (duplicate email, no stock).
OK
Two health probes
Liveness never touches the database; readiness does. A restart cannot fix a database outage.
ENV
Config from the environment
The same image runs locally, in Compose and in Kubernetes with no code change.
L3
Layered inside
Transport → business rules → data access. The business layer never imports HTTP types.
ID
UUID identifiers
Opaque, non-enumerable, safe to publish in an event and to generate before insert.
ms
Timeouts always
Every outbound call has a timeout, and only idempotent calls are ever retried.
Notes: These eight are in README.md under "Conventions shared by every service".

## Slide 9
CONCEPT 5
The same three layers inside every service
Different languages, identical shape — which is exactly the point.
User (Python)
Product (Java)
Order (C#)
1
Transport
HTTP in, HTTP out. Validation, status codes, error mapping. No business rules.
app/api/v1/
web/ + dto/
OrderService.Api/
2
Business rules
Rules that must always hold, plus the use cases that coordinate them. No HTTP.
app/services/
service/ + domain/
Domain/ + Application/
3
Data access
The only layer that talks to the database or to another service.
app/repositories/
repository/
Infrastructure/
Dependencies only ever point downwards. That is what lets the Order Service’s rules be driven by a Kafka consumer in week 4 without being rewritten — nothing about them was ever tied to HTTP.
Notes: Same layering in three languages. Names differ, responsibilities do not.

## Slide 10
2
WEEK 2 · DAYS 8-14
The first two services, and how to start one
User Service — FastAPI, SQLAlchemy 2.0, PostgreSQL · 24 tests
Product Service — Spring Boot 3, JPA, Flyway, PostgreSQL · 21 tests
Docker Compose: two services, two databases, one network
The concepts that showed up in code: DTOs vs entities, where rules live, status codes as contract

## Slide 11
SERVICE 1 OF 3
Initialising the User Service — FastAPI + PostgreSQL
Python has no scaffolding tool here on purpose: the layout is the design decision, so it is made by hand.
Step 1 — create the project and its dependencies
# from the repository root
$ mkdir -p services/user-service && cd services/user-service
$ python -m venv .venv
$ .venv/Scripts/python -m pip install fastapi "uvicorn[standard]" \
sqlalchemy pydantic-settings email-validator \
"psycopg[binary]"
$ .venv/Scripts/python -m pip install pytest httpx ruff
# the layer folders, each with an __init__.py
$ mkdir app app/core app/db app/models app/schemas \
app/repositories app/services app/api/v1 tests
Step 2 — run it and test it
# defaults to SQLite, so no Postgres is needed to start
$ cp .env.example .env
$ .venv/Scripts/python -m uvicorn app.main:app --reload --port 8000
# open http://localhost:8000/docs (generated, always current)
$ .venv/Scripts/python -m pytest -q # 24 passed
$ .venv/Scripts/python -m ruff check app tests
What each folder is for
app/main.py
app + error → HTTP mapping
app/core/
settings, logging, PBKDF2 hashing
app/db/
engine, session, declarative base
app/models/
SQLAlchemy ORM — private
app/schemas/
Pydantic contracts — public
app/repositories/
the only layer that writes SQL
app/services/
business rules, no HTTP types
app/api/v1/
routes and the two health probes
tests/
pytest against in-memory SQLite
Two decisions worth naming
Settings are one pydantic-settings class reading USER_SERVICE_* variables — nothing else reads os.environ. Tables are created on startup with create_all(), which is fine locally and wrong in production; Alembic is the carried-forward item.
Notes: FastAPI gives you generated OpenAPI docs for free at /docs. The layering is hand-made, which is why every folder has a single stated job.

## Slide 12
SERVICE 2 OF 3
Initialising the Product Service — Spring Boot 3 + Flyway
Here a generator does exist, so use it: Spring Initializr picks consistent versions for every starter.
Step 1 — generate from Spring Initializr
# start.spring.io in a browser, or entirely from the shell:
$ curl https://start.spring.io/starter.zip \
-d type=maven-project -d language=java \
-d bootVersion=3.3.4 -d javaVersion=21 \
-d groupId=com.onlineshop -d artifactId=product-service \
-d dependencies=web,data-jpa,validation,actuator,flyway,postgresql \
-o product-service.zip
$ unzip product-service.zip -d services/product-service
# springdoc-openapi is then added to pom.xml by hand
Step 2 — run it and test it
# the Maven Wrapper is committed, so no Maven install is required
$ docker compose up -d product-db # Postgres on :5433
$ ./mvnw spring-boot:run # Windows: .\mvnw.cmd
# open http://localhost:8081/swagger-ui.html
$ ./mvnw test # 21 passed: 7 aggregate + 14 MockMvc
# tests use the "test" profile: in-memory H2, Flyway disabled
What each package is for
domain/
the Product aggregate + invariants
repository/
Spring Data JPA interface
service/
business rules, no HTTP types
web/
controller + global error handler
dto/
request/response records — public
exception/
domain exceptions
config/
OpenAPI metadata
resources/db/migration/
Flyway V1__create_products.sql
src/test/
JUnit rules, MockMvc API
Flyway owns the schema
Hibernate runs with ddl-auto: validate. Migrations are versioned files that are never edited once applied, and the application refuses to start if the entities and the migrated tables disagree — a deployment-time failure instead of a 3 a.m. one.
Notes: Initializr sets the parent POM version so all starters agree. Flyway plus validate is the production-shaped choice; the User Service has not caught up yet.

## Slide 13
SERVICE 3 OF 3
Initialising the Order Service — .NET 8, four projects
One service, four assemblies. The project references are the architecture, enforced by the compiler.
Step 1 — solution, projects, and references pointing inwards
$ dotnet new sln -n OrderService
$ dotnet new classlib -o src/OrderService.Domain
$ dotnet new classlib -o src/OrderService.Application
$ dotnet new classlib -o src/OrderService.Infrastructure
$ dotnet new webapi -o src/OrderService.Api
$ dotnet new xunit -o tests/OrderService.Domain.Tests
$ dotnet new xunit -o tests/OrderService.Api.Tests
$ dotnet sln add src/**/*.csproj tests/**/*.csproj
# Api -> Infrastructure -> Application -> Domain, and never back
$ dotnet add src/OrderService.Application reference \
src/OrderService.Domain
Step 2 — packages, migration, run, test
$ dotnet add src/OrderService.Infrastructure package \
Npgsql.EntityFrameworkCore.PostgreSQL
$ dotnet ef migrations add InitialSchema \
--output-dir Persistence/Migrations
$ dotnet run --project src/OrderService.Api # :8082/swagger
$ dotnet test # 70 passed
What each project is for
OrderService.Domain
Order, OrderLine, state machine
→ references
nothing. No EF, no ASP.NET.
OrderService.Application
use cases + their ports
→ ports
IProductCatalog, IUserDirectory
OrderService.Infrastructure
EF Core, clients, resilience
OrderService.Api
endpoints, errors, health probes
tests/Domain.Tests
36 tests, no framework at all
tests/Api.Tests
34 tests: API + pipelines
Why the ports live in Application, not in a shared library
IProductCatalog describes only what the Order Service needs from the catalogue — nothing more. A narrow port owned by the consumer is far easier to keep stable than a shared model, and it means tests substitute a fake object instead of a network.
Notes: The domain project referencing nothing is what lets the same rules be driven by a Kafka consumer in week 4 with no rewrite.

## Slide 14
SIDE BY SIDE
One architecture, three toolchains
Read a row across: the same job, three vocabularies. This table is the whole “polyglot” exercise in one place.
Concern | User Service · Python | Product Service · Java | Order Service · C#
Framework | FastAPI | Spring Boot 3 (Java 21) | ASP.NET Core (.NET 8)
Project file | pyproject.toml + requirements.txt | pom.xml (Maven Wrapper) | .sln + four .csproj
Scaffolded by | by hand | Spring Initializr | dotnet new
Dependency injection | FastAPI Depends() | Spring container | IServiceCollection
Data access | SQLAlchemy 2.0 | Spring Data JPA / Hibernate | EF Core 8
Migrations | create_all() — gap, Alembic next | Flyway, ddl-auto: validate | EF migrations, applied on start
Validation | Pydantic models | Bean Validation (@Valid) | explicit guards in the domain
Wire contract | app/schemas/ | dto/ records | Api/Contracts/
Generated API docs | /docs | /swagger-ui.html | /swagger
Health probes | /health/live, /health/ready | /actuator/health/{liveness,readiness} | /health/live, /health/ready
Tests | pytest + httpx · 24 | JUnit + MockMvc · 21 | xUnit + WebApplicationFactory · 70
Notes: If you can only keep one slide from week 2, keep this one: it is the Rosetta stone for the three stacks.

## Slide 15
WEEK 2 CONCEPTS
Two habits that stop a service rotting
Both look like pointless duplication on day one. Both stop being duplication the first time something changes.
1
A DTO is not an entity
The wire contract (app/schemas/, dto/) is kept separate from the persistence model (app/models/, domain/). So a column can be renamed without forty consumers noticing — and password_hash can never leave the process by accident, because it is not in the response model at all.
2
Rules live on the object they constrain
Product.reserveStock() is a method on the entity, not a block inside the service class. A rule that must always hold belongs on the thing it protects, so it holds no matter which code path gets there. The service layer coordinates; the entity defends itself.
Java — the aggregate protects itself
product.reserveStock(qty) throws InsufficientStockException rather than letting stock go negative. The controller only decides that this maps to 409.
Python — the same idea, a different rule
UserService.verify_credentials() collapses “unknown email” and “wrong password” into one answer. That is a rule about account enumeration, so it lives in the service layer — not in the route.
The general form: if a rule can be broken by calling a different entry point, it is in the wrong layer. Put it where it cannot be bypassed — then an event consumer added in week 4 inherits it for free.
Notes: Both services show the same principle in two languages.

## Slide 16
WEEK 2 CONCEPTS
Status codes are part of the contract
A status code tells the caller what to do next. Getting it wrong sends them down the wrong path.
400
the request is malformed
Fix the request and send it again.
422
the request fails validation
Same: the client has the bug.
404
that resource does not exist
Stop. Do not retry — this is a correct answer.
409
the request is fine, the state is not
Duplicate email; not enough stock. Change what you asked for.
204
done, nothing to return
Used by DELETE. No body at all.
Why 409 and not 400?
“Email already registered” and “insufficient stock” are both perfectly well-formed requests. What fails is the state of the system, and resending the identical request later may well succeed. 400 would tell the client to fix something that is not broken.
Optimistic locking, in one line
Product carries a @Version column. Without it, two concurrent reservations both read stock = 10, both write 8, and four units vanish. With it, the second write fails and can be retried.
This becomes essential in week 7, when sagas start compensating stock reservations.
One error shape everywhere:
{ "error": "insufficient_stock",
"message": "Only 3 units of SKU-12 remain" }
Notes: The uniform error envelope is what lets the gateway and the Angular app handle failures in one place.

## Slide 17
WEEK 2 CONCEPTS
Two operational details that matter in production
OK
Liveness ≠ readiness
Separate endpoints, on purpose.
/health/live — checks nothing external.
A failing liveness probe restarts the container. Restarting a healthy process because Postgres is down makes the outage worse.
/health/ready — checks the database, returns 503.
A failing readiness probe only removes the instance from the load balancer, which is exactly right.
V1
Schema migrations
The schema is code, versioned with the service.
Product Service — Flyway files in db/migration/, never edited once applied, with ddl-auto: validate so a mismatch stops start-up.
Order Service — EF Core migrations, committed and applied on start-up.
User Service — still calls create_all(). Fine for local work, wrong for production. Alembic is the fix, and it is on the list.
Every service reads its configuration from the environment — nothing else
USER_SERVICE_DATABASE_URL · PRODUCT_SERVICE_DATASOURCE_URL · ORDER_SERVICE_ConnectionStrings__OrderDatabase
One prefix per service, and in .NET a double underscore is the configuration-section separator — so the same value can arrive from appsettings.json, from an env var or from a Kubernetes secret and no code knows the difference. That is what makes one image run in three places.
Notes: Probes and config are the two things that decide whether the service can be operated at all.

## Slide 18
3
WEEK 3 · DAYS 15-21
The Order Service, and calls that can fail
Order Service — .NET 8, EF Core, an aggregate with an explicit state machine · 70 tests
The first cross-service calls: Order → User and Order → Product
Timeouts, retry with backoff and jitter, circuit breakers — and when not to retry
Compensation when the third reservation fails and the first two already succeeded

## Slide 19
THE AGGREGATE
An order is a state machine, not a status column
THE HAPPY PATH
Pending
AwaitingPayment
Paid
Shipped
stock reserved
payment taken
dispatched
From | May move to
Pending | AwaitingPayment · Cancelled · Failed
AwaitingPayment | Paid · Cancelled · Failed
Paid | Shipped · Cancelled
Shipped | terminal
Cancelled | terminal
Failed | terminal
Paid → Cancelled is the refund path
Which is exactly why cancelling a paid order needs a compensating action, not just a change of status. Money has already moved.
Everything else is rejected by default
The table is the single source of truth (OrderStateMachine). Any transition not in it fails with 409 invalid_order_transition — the safe direction for a state machine to fail in.
Order.MarkShipped() throws if the order is not Paid — in the aggregate, not the endpoint and not the handler. In week 4 payment confirmation stops being an HTTP call and becomes a PaymentProcessed event consumer, and these rules will not change at all, because nothing about them was ever tied to HTTP.
Notes: 36 of the 70 tests are on the aggregate and the state machine, and they need no framework at all.

## Slide 20
WEEK 3 CONCEPT 1
The week the missing join becomes real
An order line stores a product_id with no foreign key, because the products table lives in another database owned by another service.
// POST /api/v1/orders -> what gets stored on the line
{
"productId": "7c9e...b21", // the id: part of the contract
"sku": "SKU-12", // copied at the moment of ordering
"name": "Cotton T-shirt", // copied
"unitPrice": 19.99, // copied
"quantity": 2
}
# Order.Create copies sku, name and price onto the line.
# Not a reference. A copy.
1
There is nothing to join to
The catalogue is in product_db, reachable only over HTTP. This reason is the obvious one — and the less important one.
2
The domain demands it anyway
A catalogue price change must never alter what a customer already agreed to pay. Even with a join available, you would still copy.
Worth saying out loud: copying here is not a workaround for the missing join — it is what the business actually requires. The distributed architecture and the domain happen to want the same thing, and it is easy to learn the wrong lesson from that.
What the Order Service stores
userId, productId, sku, name, unitPrice, quantity, status, timestamps
What it must ask for
does this user exist and is active? is this product active, and at what price?
What it never does
read another service’s tables, or hold a foreign key into them
Notes: This is the slide that explains why the rest of week 3 is about network failure.

## Slide 21
WEEK 3 CONCEPT 2
What actually happens when you place an order
One POST, four outbound calls, and a compensating action if the fourth one goes wrong.
1
GET /api/v1/users/{userId}
User Service — does this user exist, and are they active?
2
GET /api/v1/products/{id}
Product Service, once per line — active, and at what price?
3
Build the order in memory
Domain rules run here, so a bad request fails before any stock is touched.
4
POST /products/{id}/stock/reserve
Product Service, once per line — the first call with a side effect.
5
A reservation fails: release the rest
Compensation. Then answer 409 — the order is not created.
6
Persist the order as AwaitingPayment
One database write, at the very end, once everything else has succeeded.
Step 5 is best effort, and the code says so
The release call can itself fail, which would leave stock reserved against an order that does not exist. CreateOrderHandler.ReleaseAsync catches, logs at error level, and records that the units “will need reconciling”.
Why write it that way?
Because week 7 — saga and outbox — is what makes it reliable. Writing the gap down keeps it visible instead of burying it in an optimistic try/catch that reads as if it were solved.
Order in memory before stock on the wire: a validation failure then costs nothing to undo.
Notes: Note the ordering: cheap checks and pure domain rules first, side effects last.

## Slide 22
WEEK 3 CONCEPT 3
Every outbound call goes through a pipeline
Outermost to innermost. The nesting is not decoration — the nesting is the behaviour.
1. TOTAL TIMEOUT
caps the whole operation, retries included · 8 000 ms
2. RETRY
2 attempts, exponential backoff + jitter, transient only · base 200 ms
3. CIRCUIT BREAKER
50% of at least 8 calls in 30 s → open for 15 s, then one trial call
4. ATTEMPT TIMEOUT
caps each individual try · 2 000 ms
the HTTP request
Why the attempt timeout is innermost
Put it outside the retry and one slow call consumes the whole budget: the outer timeout fires, and no retry is ever attempted. The retry policy then silently does nothing — it is configured, it looks correct, and it never runs.
Jitter is not an optimisation
Backoff spreads one client’s retries out. Jitter spreads every client’s retries out. Without it, everyone who failed at the same moment retries at the same moment, and the dependency that was just coming back up is knocked straight over — one outage becomes a series of them.
Built with Microsoft.Extensions.Http.Resilience (Polly v8), and every value is configurable per downstream — resilience settings that are hardcoded cannot be adjusted when a dependency turns out slower in production than in testing.
Notes: The four layers, outermost first. The innermost berry box is the actual network call.

## Slide 23
THE LESSON OF WEEK 3
A retry policy belongs to the call, not to the service
All four of these calls go to services this one depends on. Two are retried. Two must never be.
Outbound call | Goes to | Idempotent | Retried
GET /api/v1/users/{id} | User Service | yes | yes
GET /api/v1/products/{id} | Product Service | yes | yes
POST /products/{id}/stock/reserve | Product Service | no | no
POST /products/{id}/stock/release | Product Service | no | no
“Your reserve call timed out. Do you retry?”
No. On a timeout the request may well have been applied — the response just never arrived, and nothing in the timeout tells you which happened. Retrying reserves the stock a second time.
So the reservation client gets timeouts and a circuit breaker but no retry at all, and the order fails instead. A failed order the customer can place again is far cheaper than silently removing stock twice.
“Why is a 404 not a transient failure?”
Transient means the same request might succeed if repeated — and a 404 never will. IsTransient() excludes every 4xx on purpose: 500s, 408 and 429 count, the rest do not.
Worse than the wasted budget: if 4xx counted towards the circuit breaker, a burst of clients sending bad requests would trip it and take a perfectly healthy dependency offline for everyone.
ResiliencePipelineTests asserts the attempt count: the number of requests that actually reached the wire is the only observable difference between the two policies.
Notes: If one slide from week 3 survives, it is this one.

## Slide 24
WEEK 3 CONCEPT 4
Two failures that must never be collapsed into one
DownstreamUnavailableException exists for exactly this distinction.
409
The dependency answered
“Not enough stock.”
The Product Service is healthy and it has given a considered, correct answer. This is a business outcome, so it belongs to the customer: they should change their order.
Retrying it changes nothing.
503
The dependency did not answer
“The Product Service did not respond.”
Timeout, connection refused, or an open circuit. Nothing is known about the customer’s order — only that this system is currently unwell. They should try again shortly.
Retrying later may well work.
Collapsing both into a 500 would tell the customer nothing and tell the on-call engineer less: one of these is a shopping problem and the other is an outage, and the status code is where that difference gets communicated.
How the mapping is done — one middleware, one place
DomainException -> 409 invalid_order_transition OrderNotFound -> 404 order_not_found
DownstreamUnavailableException -> 503 dependency_unavailable anything else -> 500 (logged, never leaked)
Notes: ExceptionHandlingMiddleware in the Api project is the single mapping point, so no endpoint invents its own codes.

## Slide 25
THE STACK
Three services, three databases, one command
docker-compose.yml is the week 1-3 deliverable that ties the three services together.
$ docker compose up --build
# each service gets its own Postgres container
# services address each other by container name:
# http://product-service:8081 http://user-service:8000
# no host ports between services, no hardcoded IPs
$ docker compose up --build user-service # just one
Open this | URL
User Service (Swagger) | localhost:8000/docs
Product Service (Swagger) | localhost:8081/swagger-ui.html
Order Service (Swagger) | localhost:8082/swagger
user_db · product_db · order_db | localhost:5432 · 5433 · 5434
depends_on: service_healthy, not service_started
Each database declares a pg_isready healthcheck, and its service waits for the database to accept connections — not merely for the container to exist. “Started” is not “ready”.
But the Order Service waits for started only
Deliberately. The Order Service has to tolerate its dependencies being down — that is what the timeouts and circuit breakers are for. Waiting for them to be healthy here would hide that behaviour rather than prove it.
Honest status: the Compose file is written and reviewed but has not yet been run — Docker is not installed on the development machine. All three services have been verified natively.
Notes: Be upfront about the unverified Compose stack; it is the first thing to fix once Docker is available.

## Slide 26
WHAT IS NOT DONE
Carried forward — written down, not hidden
Every item below is a deliberate interim position with a scheduled fix, not an oversight.
No authentication anywhere
Every endpoint is open, and the order list endpoint trusts userId from a query string. Do not expose any of this publicly.
weeks 5-6
Compensation is best effort
A failed stock release is logged and left for reconciliation. Saga + outbox make it reliable.
week 7
No events published
OrderCreated does not exist yet, and pay is still an HTTP call rather than an event consumer.
week 4
Reservations decrement immediately
They are not time-limited holds, so an abandoned basket keeps stock out of circulation.
week 7
User Service has no migrations
create_all() on start-up. Alembic is the fix, and it is the one real inconsistency between the services.
next
Order tests run on SQLite
Needed a DateTimeOffset converter production does not use, and cannot catch a Postgres-specific bug. Testcontainers once Docker is available.
next
Hard vs soft delete disagree
DELETE /users/{id} removes the row while products only deactivate. Once orders reference users, users must deactivate too.
next
Compose stack unverified
Written, reviewed, never run — Docker is not installed on this machine.
next
Next up — week 4: Payment and Notification services, Kafka, the OrderCreated and PaymentProcessed events, and idempotent consumers.
Notes: Naming the gaps is part of the exercise: an interim position you can describe is engineering, one you cannot is debt.

## Slide 27
WEEKS 1-3 · WHAT TO BE ABLE TO ANSWER
Four questions that sum up three weeks
1
Why may the Order Service know a product_id but not read the products table?
Because the id is part of the Product Service’s published contract and the table is not. A contract can be kept stable on purpose; a table must stay free to change.
2
Your call to reserve stock timed out. Do you retry?
No. The request may have been applied and the timeout cannot tell you. Fail the order and make the whole operation retryable — or make the operation idempotent with a key, which is what week 4 does for event consumers.
3
Why is a 404 not a transient failure?
Transient means the same request might succeed if repeated, and a 404 never will. Retrying burns the caller’s budget, and counting 4xx towards a circuit breaker lets bad clients take down a healthy service.
4
Why does the price get copied onto the order line?
Not because there is no join — because a catalogue price change must never alter what a customer already agreed to pay. The domain would require the copy even if the join existed.
Repository: Online-Shop-Microservices · README.md, docs/api/ and docs/notes/week-02.md, week-03.md hold the long-form versions
Notes: Close on the four questions. Everything else in the deck is evidence for these answers.